## Slide 1: 1st Midterm Presentation Group 6
By: Nicholas Richardson, Zayd Sani, Nathan Turner, Jericho Yantz

## Slide 2: Recap of Previous Presentation
As mentioned in the previous presentation, our group is building a website that will host arcade java script games that we build
It was brought to our attention at the last presentation that there was issues with copyright infringement, so we fixed those issues
The games are now called Bar-Bounce, Serpent, and Table Tennis
We are still using Eclipse, GitHub, Teams, and Slack as our tools.
The website is to be named "GameNet" and is for kids, students, or people who just want to have fun, are bored at work, or just need something to do.
Na

## Slide 3: What has been achieved
Fixed issues with copyright infringement. Unique characteristics/elements that are identifiable to a game are copyrighted, however, simple game mechanics are not.
Slack page has been created and bar bounce game code has been uploaded to it
All meetings so far have minutes, and they are organized on Teams
Website has had the Project Documents page and the Project Schedule page completed
J

## Slide 4: Issues Encountered
Resizing game windows caused issues with the aspect ratios and some games did not function as well because of it (specifically bar-bounce)
Originally going to use NetBeans but issues arose when trying to download it on apple computer.
Java IDE was not up to date, so we had to install the latest one to fix java issues.
Trying to make sure the games restarted automatically and smoothly.
Z

## Slide 5: Ongoing Effort
Getting all three games coded and run successfully
Working with Jericho to get games implemented on website
Getting website hosted via GitHub Pages
Trying to host meetings twice a week and have organized minutes for each one.
Ni

## Slide 6: Schedule
We are going to try to meet twice a week outside of class, specifically Mondays and Fridays at 2:00pm
February 19: Complete project proposal
March 8: 1st midterm presentation
April 2: 2nd midterm presentation
April 23: End of semester presentation
April 28: Design documentation
J

## Slide 7: Jericho
For the Initial Plan Presentation, I had successfully made the Index and About page for our game website.
Since then, I have completed the Project Documents page and the Project Schedule page.
The next step from here, is to upload the games my teammates have made to the website. That will be my goal for the 2nd Midterm Project Presentation.
From there, the only step that remains is to get the website hosted and update the About Us page with the relevant information. That will be my goal for the End of the Semester Presentation.
J

## Slide 8: Nathan
What’s Been Achieved
  Due to copyright mini-tennis has been changed to Bar-Bounce.
  The game is coded and runs
Issues Encountered
  Resizing game window to be bigger caused ball to move extremely slow to the bottom since there was now more area for the ball to travel
  Fixed by adding mechanism to make ball and racquet move faster as the game progresses
Na

## Slide 9: Nicholas
Ni
What's Been Achieved
For copyright reasons, Snake has been changed to Serpent
Serpent is coded and runs
Issues
Need to make a few changes as far as resizing the game

## Slide 10: Zayd
Z
What’s Been Achieved
  Due to copyright for the game pong I had to change the game to "Pong Ping" and I changed snake into "Hungry Hungry Snake".
  Games are fully coded and work well.
Issues Encountered
  Coding issues such as what button should do what and the overall layout of the game.
  Also, the speed of how fast the ball should go and how fast the panels should move.
  I still want a way to try and keep score of the "Pong Ping".