## Slide 1: 2nd Midterm Presentation Group 6
By: Nicholas Richardson, Zayd Sani, Nathan Turner, Jericho Yantz

## Slide 2: Recap of Previous Presentation
As mentioned in the previous presentations, our group is building a website that will host arcade java script games that we build.
The games are now called Mini Tennis, Serpent, and Ping Pong
We are still using Eclipse, GitHub, Teams, and Slack as our tools
The website is still to be named "GameNet" and is for kids, students, or people who just want to have fun, are bored at work, or just need something to do.
Na

## Slide 3: What has been achieved
All three games have been uploaded to our Slack Page
"Serpent" officially added to the website and works
Game descriptions have been completed
A use case diagram and a sequence diagram have been created
Z

## Slide 4: Issues Encountered
Issues with getting "Mini Tennis" being added to the website. Need to do some more research into the issue to find out why.
Need to format the size of Ping Pong, it is playable, but the sizing looks off
J

## Slide 5: Ongoing Effort
Ni
Getting the last 2 games uploaded to the website
Finishing the "About Us" page descriptions
Website being hosted via GitHub Pages
Meeting twice a week to work
Making the necessary diagrams

## Slide 6: Schedule
We are going to try to meet twice a week outside of class, specifically Mondays and Fridays at 2:00pm
February 19: Complete project proposal
March 8: 1st midterm presentation
April 9: 2nd midterm presentation
April 19: End of semester presentation
April 28: Design documentation
J

## Slide 7: Jericho
Previously, I had made the Index and About page for our website as well as the Project Documents page and the Project Schedule page.
Accidents happen, and unfortunately my old hard drive became corrupted, and I lost almost everything that wasn’t on my OneDrive, which included the website. Luckily, I had uploaded the website previously to GitHub and just redownloaded it through there, however, that version of the website did not have the Project Documents page or the Project Schedule page completed.
Since then, I have readded those pages. I have also changed the images on the Index page to be more representative of the games. Descriptions have also been added for each game. "Serpent" has officially been added to the site and it works. Also did some little things here and there, just to make the site look a little cleaner and more uniform.
From here, all that is left for me to do is add the "About Us" paragraphs that will include our tasks for the project and how we went about it, figure out the issue with Mini Tennis, add Ping Pong, and get the website hosted. All of that should take about a day, so it'll be done in no time.
J

## Slide 8: Nathan
The bar bounce game is coded and was presented last presentation
There was an issue with the window screen being too small, but I was able to resize it and it runs successfully now
The game has been uploaded to our Slackpage for Jericho to implement on the site
A backup game that is coded entirely in html is in the works in case we can’t get bar bounce to work.
Na

## Slide 9: Nicholas
Ni
Snake game is coded and runs
Game has been uploaded to slackpage to be implemented on the site
Fixed game resizing issue and now it fits

## Slide 10: Zayd
Z
Ping Pong game has been coded and runs successfully
Game has been uploaded to slackpage to be implemented on the site
Fixed issues such as what button should do what and the overall layout of the game.​
Also, the speed of how fast the ball should go and how fast the panels should move has been adjusted